Newsagent Delivery System

Project Plan

Development Methodology

Agile Scrum

Team Project

Software Engineering 3

Team Members

Patrick Byrne

Dylan Kirwan

Ahmed Sawan

Rodion Omelich

Product Due

Week 12

Project Introduction

The Newsagent Delivery System is a software application designed to help a local newsagent manage the delivery of their newspapers and magazines to customers. The system will look after things such as customer orders, stock, delivery dockets, delivery areas, delivery persons and billing for each customer.

The project will be developed by a team of four students that will use the Scrum Agile Method. The development will be carried out in increments/sprints, with requirements and priorities reviewed as the project progresses. The team will collaboration with the customer/product manager. The project will use GitHub as version control and team development. This allows the team to manage changes.

Project Objectives

The main objectives of the project are:

- To develop a working delivery system that meet the customers' requirements.

- Make a system that lets newsagent manage, publications, orders, deliveries, stock and billing of customers.

- Provide delivery personnel with the information needed to complete their deliveries.

- System automatically calculates the customer's bill based on recorded deliveries.

- Develop and test the system using the Agile Scrum Methodology.

- Use Github to collaborate and version control.

- Produce a finished system the is tested and works by the deadline.

Project Organisation

The project will be developed by a team consisting of four students using Agile Scrum. The team will divide the responsibilities between the four members and discuss any important planning and development decisions as a group.

Team Responsibilities

| Role | Responsibility |
| --- | --- |
| Product Manager / Customer | Provides requirements, priorities and feedback |
| Scrum Team | Planning, design, development and testing |
| Team Member 1 | [Dylan Kirwin/ Responsibilities] |
| Team Member 2 | [Patrick Byrne / Responsibilities] |
| Team Member 3 | [Ahmed Sawan / Responsibilities] |
| Team Member 4 | [Rodion Omelich / Responsibilities] |

The team will use GitHub as the shared repository for version control. Any changes made to the system will be committed regularly so that the development work can be tracked and integrated correctly.

Development Methodology – Agile Scrum

The team will use Agile Scrum as the development methodology for the project. Scrum allows the team to develop the system incrementally, with regular opportunities to review progress and adapt to any changes in requirements.

The project will be organised into short development cycles (Sprints). At the beginning of each Sprint the team will select and plan the work to be completed and assign tasks to each member. During each sprint the team will develop and test the selected functions of the system.

At the end of each cycle the work already completed will be reviewed by the Product Manager/Customer. The feedback will be used to refine the Product Backlog and guide the planning of future Sprints.

This approach allows the team to adapt the system as the customers' requirements become clearer throughout development.

Project Scope

The project will focus on developing a command-line newsagent delivery system for the newsagent. The system will cover the main activities involved in managing customers, orders, stock, deliveries and billing.

Included in Scope

- Customer account management and login.

- Customer newspaper and magazine orders.

- Publication and stock management.

- Delivery areas and delivery personnel.

- Dailey delivery dockets.

- Recording completed and missed deliveries.

- Temporary suspension of deliveries for customers away on holidays.

- Monthly customer bills.

- Stock information

- Role-based access for customers, newsagents and delivery personnel.

- Version control and collaborative development using GitHub

Risk Analysis

The main risks to the project are:

- Changing requirements: Requirements may change during the development of the system. The team will review and implement these changes.

- Development delays: Some tasks may take longer than expected. Work will be reviewed regularly and tasks reassigned if need be.

- Testing problems: Bugs may be found during development. Testing will be carried out throughout the development.

- Team availability: If team members are unavailable, tasks may need to be shared between the other available members.

Any risks throughout the project will be reviewed by the team and the project plan will be updated if new risks are identified.

Hardware and Software Resources

The project will use the following hardware and software resources:

- Development PCs/laptops for all team members.

- The required programming language and development environment.

- A database for storing system information.

- GitHub for version control and collaboration.

- Microsoft Word for documentation.

- Testing tools to check that the system works correctly.

Work Breakdown

The project will be divided into the following main areas:

- Requirements: Gather requirements and create user stories.

- Design: Design the entities, attributes and relationships.

- Development: Build the main system functions.

- Database: Create and connect the required data to store.

- Testing: Test each function and fix problems that arise.

- Documentation: Keep the project plan and other required documents updated

- GitHub: Commit and manage the teams work.

- Finalisation: Complete final testing and prepare the finished system.

Project Schedule

The project will be completed by week 12 and will be divided into a number of Sprints. The schedule may be updated as the project progresses but will work something like this:

- Sprint 1: Requirements, user stories and initial design of system.

- Sprint 2: Customer accounts, login, publications and orders.

- Sprint 3: Stock management, delivery areas and delivery dockets.

- Sprint 4: Delivery tracking, billing and payments.

- Sprint 5: System integration, testing and fixing defects.

- Final Stage: Final testing, docs and submission of system.

Monitoring and Reporting

The team will regularly monitor the progress of the project throughout development and keep reports.

- Sprint progress will be reviewed by the team.

- User stories and development tasks will be tracked throughout each Sprint.

- GitHub will be used to track changes and team contributions.

- Testing will be carried out regularly to identify and fix problems.

- Feedback from the Product Manager/Customer will be reviewed after each Sprint.

- The project plan and backlog will be updated when requirements or priorities change.

This will help the team keep the project on schedule and ensure the final system meets the customer requirements.